Fiserv | SnapPay

Performance Engineering Strategy

Enabling the Next Generation Payments Platform

Supporting SnapPay's Enterprise Modernization Journey

| Prepared for Fiserv | Prepared by Coforge |
| --- | --- |
| Author Suresh Pittala Technical Architect – QE | Version 1.0 |
| Date July 2026 |  |

Document Control and Version History

Document Information

| Field | Details |
| --- | --- |
| Document Name | SnapPay Performance Testing and Engineering Strategy |
| Customer | Fiserv |
| Program | SnapPay Modernization Program |
| Prepared by | Coforge |
| Author | Suresh Pittala |
| Designation | Technical Architect – QE |
| Document Version | 1.0 |
| Status | Draft |
| Classification | Confidential – Internal Use Only |
| Approved by |  |

Version History

| Version | Date | Authored by / Reviewed by | Description |
| --- | --- | --- | --- |
| 0.1 | 10-07-2026 | Suresh Pittala | Initial Draft |
| 0.2 | 14-07-2026 | Suresh Pittala | Update approach, NFR, batch jobs, tools, etc., |
| 0.3 | 17-07-2026 | Deepak Khatri | Review comments |
| 0.4 | 17-07-2026 | Saran Natarajan | Updated project description |
| 0.5 | 07-08-2026 | Madhuri Tsundupalli | Add milestones, RACI, efforts. Refine environment section |

Table of Contents

1. Executive Summary	1

Purpose	1

Business Objectives	1

2. SnapPay Overview & Reasons for Modernization	1

SnapPay Overview	1

Current State Challenges	2

Why Modernization Is Needed	2

3. Performance Challenges & Current State Baseline	2

Current Performance Baseline	2

Performance Contention	2

Strategy Focus	3

4. Performance Engineering Objectives	3

5. Scope	3

In Scope	3

User Channels / Web Screens	4

APIs	4

Batch Jobs	5

Platform Gateways	6

Out of Scope	6

6. Non-Functional Requirements	7

7. Workload Modeling Strategy	8

8. Performance Testing Methodology	9

Tools	11

Observability Strategy	11

9. Test Environment	12

10. Test Data Strategy	12

11. Performance Test Types	13

Comparison Testing	13

Load Testing	13

Stress Testing	14

Spike Testing	14

Scalability Testing	15

Endurance Testing	16

Failover Testing	17

12. Defect Management	18

13. Application Framework Overview	18

14. Major Milestones	19

15. Entry Criteria	21

16. Exit Criteria	22

17. Key Assumptions	22

18. Dependencies	23

19. Risks and Mitigation	23

20. RACI Matrix	24

21. Effort Estimation	24

22. Performance Test Deliverables	24

23. Appendices	25

# 1. Executive Summary

## Purpose

The purpose of this Performance Test Strategy is to establish a comprehensive performance engineering approach for validating the scalability, reliability, resilience, availability, and operational readiness of the modernized SnapPay platform throughout its transformation journey.

## Business Objectives

These business objectives define the expected outcomes of the SnapPay modernization program and establish the performance, scalability, availability, and operational targets required to support future business growth and customer demand.

- Improve customer experience

- Reduce platform operational costs

- Enable cloud-native scalability

- Improve resiliency and availability

- Establish end-to-end observability

- Reduce operational risk during and after modernization

# 2. SnapPay Overview & Reasons for Modernization

## SnapPay Overview

Fiserv SnapPay is a secure, enterprise-grade electronic payments platform designed to facilitate fast, reliable, and compliant processing of consumer and business transactions. The solution supports a broad range of payment capabilities—card payments, ACH, recurring billing, invoicing, and customer self-service—while integrating seamlessly with upstream and downstream financial systems. SnapPay enables organizations to streamline payment acceptance, enhance customer experience, reduce operational friction, and maintain alignment with evolving industry standards.

Over time, SnapPay has become a mission-critical application within the payment processing ecosystem. Its capabilities span administrative tools, customer service functions, reporting interfaces, batch processing, APIs, integrations, and various internal services responsible for communication, logging, and configuration management. Serves multiple segments (Enterprise, eCommerce, Government) across two production platforms.

## Current State Challenges

The current platform is built as a tightly coupled monolithic application resulting in:

- Limited scalability

- High operational risk

- Slow deployment cycles

- Complex maintenance processes

- Limited observability

- Technology obsolescence

## Why Modernization Is Needed

Business growth objectives require:

- Cloud-native architecture

- API-first design

- Independent service scaling

- Faster feature delivery

- Enhanced resilience

- Active-active deployment architecture

- Improved operational efficiency

# 3. Performance Challenges & Current State Baseline

## Current Performance Baseline

The existing platform exhibits significant performance constraints –

| Metric | Current State |
| --- | --- |
| Throughput | ~17 TPS |
| DB Calls per Charge | ~47 |
| Architecture | Monolithic |
| Caching | Not Available |
| Tracing | Not Available |

## Performance Contention

Payments, invoice queries, funding calculations, admin searches, and purge jobs compete for CPU, memory, I/O, tempdb, and locks

Blocking and deadlocks from large tables with concurrent insert/update/delete/select

Index rebuilds cannot run — relying on reorganizations and stats updates only

## Strategy Focus

The Performance Engineering program will verify elimination or significant reduction of the above constraints through modernization initiatives.

# 4. Performance Engineering Objectives

The performance engineering initiative aims to validate that the modernized platform can

| Focus Area | Objective | Success Criteria |
| --- | --- | --- |
| Throughput | Support growth transaction volumes | Sustain 500 TPS |
| Performance | Ensure acceptable customer response times | API response times less than 2 seconds, Consistent customer experience under load |
| Scalability | Support future business growth | Horizontal scaling, Automatic scale-out capability |
| Availability | Minimize service disruption | 99.995% availability, Near-zero deployment downtime |
| Reliability | Ensure application resilience / consistency and fault tolerance | Fault tolerance, Active-active resilience, Failover validation |
| Observability | Enable rapid issue detection | Full stack monitoring through – Metrics, Logs, Traces, Business KPIs |
| Disaster Recovery | Ensure business continuity | Site failover validation, regional recovery |

# 5. Scope

## In Scope

This In-Scope describes the business processes / UI scenarios, APIs, batch processes which are in-scope and out of scope for SnapPay performance testing and engineering.

Following are the high-level components which are In-Scope for the SnapPay application

| Component Name | Count |
| --- | --- |
| REST API Endpoints | 60-70 |
| Batch Process | 14 |
| Web Screens | 20 – 30 |
| Payment Providers | 9 |

### User Channels / Web Screens

There are around 20-30 SnapPay EIPP portal web screens, or the scenarios need to be discussed with the Fiserv team and finalize the scenarios

Example -

- EIPP Portal

  - Admin Portal

  - Merchant / Customer Portal and Insights

### APIs

Embedded sheet has the SnapPay business APIs, which needs to discuss and finalize the critical business APIs, along with each individual TPS

Interop API – serves as the core unified payment API, supporting all major payment operations including charge, refund, authorize, capture, void, credit, and tokenization.

Apigee X – acts as the external-facing API gateway layer and manages 14 proxy repositories.

REST API v1 provides merchant-facing payment and operational services.

UPI API is implemented as a standalone .NET 8 microservice for UPI payment integration.

### Batch Jobs

SnapPay executes 14 scheduled batch jobs that support background processing across payments, alerts, reporting, reconciliation, integrations, and notifications

| Batch Job | Schedule | Purpose |
| --- | --- | --- |
| AutoPayBatch | Daily @ 2:00 AM UTC | Recurring payment processing (10K+ transactions) |
| CardExpirationAlertBatch | Daily @ 6:00 AM UTC | Expiring card notifications (500–2K alerts/day) |
| FileImportProcess | Scheduled | External file imports |
| FundingService | Continuous | Reconciliation and merchant payouts |
| GoldmanSachsStatusBatch | Scheduled | Goldman Sachs transaction status reconciliation |
| InvoiceAlert | Scheduled | Invoice due/overdue notifications |
| MasterCardTrackBatch | Scheduled | Mastercard Track integration |
| OutageBatch | Scheduled | Merchant outage notifications |
| PaymentDataUpload | Scheduled | Payment data upload to external systems |
| ReportDataBatch | Scheduled | Report generation and data processing |
| SchedulePaymentBatch | Scheduled | Future-dated and scheduled payment processing |
| TransactionDailyReport | Midnight Daily | Daily transaction summary and reporting |
| TransactionEmailBatch | Scheduled | Transaction confirmation email processing |
| TranslationUploadBatch | Scheduled | Language and translation file uploads |

Note - Performance team along with Fiserv and Coforge has to identify the performance-critical batch jobs

### Platform Gateways

SnapPay integrates with 9 payment gateways to support card payments, ACH/eCheck processing, digital wallets, tokenization, hosted payment forms, and card-reader transactions.

Performance team along with Fiserv and Coforge has to identify the performance-critical payment gateways

| Gateway | Protocol | Supported Payment Types | Status |
| --- | --- | --- | --- |
| CardX | REST | Credit/Debit Cards (Primary) | Active |
| CardConnect | REST | Credit/Debit Cards, Apple Pay, Tokenization | Active |
| BluePay | REST + Hosted | Credit/Debit Cards, Hosted Payment Forms | Active |
| CommerceHub | REST (HMAC) | Digital Wallets (PayPal, Venmo, Samsung Pay) | Active |
| TeleCheck | REST | ACH/eCheck Payments | Active |
| PayPoint | REST | Modern Payment Provider (.NET 10) | Active |
| IPG | SOAP | First Data (Legacy Integration) | Legacy - Active |
| IPG REST | REST | First Data REST Integration | Legacy - Active |
| Bolt | REST | EMV Card Readers (CardPoint) | Active |

## Out of Scope

- Performance testing of non-HTTPS protocols

- Development of any stubs/drivers

- Any infra procurements or deployments

- Testing of Email/SMS

- Any Vendor internal systems

- Legacy systems scheduled for retirement

- User acceptance testing, Functional and Security testing activities

- Any performance testing, performance engineering, capacity assessment, or other non-functional testing activities not explicitly defined within this strategy document shall be considered as out of scope unless formally reviewed, agreed upon, and approved by all relevant stakeholders

# 6. Non-Functional Requirements

Following are the overall targeted Non-Functional Requirements along with the test types

In scope scenarios -

| Component Name | Count |
| --- | --- |
| REST API Endpoints | 60-70 |
| Batch Process | 14 |
| Web Screens | 20 – 30 |
| Payment Providers | 9 |

Key Metrics –

| KPI | Target |
| --- | --- |
| Sustained TPS | 500 |
| Peak TPS | 1000 - TBD |
| API Latency | < 2 sec |
| Availability | 99.995% |
| Error Rate for UI and API | TBD |
| Deployment Downtime | Near Zero |
| Recovery Time | TBD |
| Transaction Success Rate | TBD |
| Batch job (each) SLA | TBD |

Test Types –

| Application / Component | Scenario Type | No. of Scenarios | Test Type | KPIs Target |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | TPS (Overall) | SLA sec | Availability | Error Rate |
| SnapPay | APIs | TBD | Comparison | TBD | TBD | 99.995% | TBD |
| SnapPay | UI | 20 to 30 | Load | TBD | TBD | 99.995% | TBD |
| SnapPay | APIs | 71 | Load | 500 | <2 | 99.995% | TBD |
| SnapPay + Batch Jobs | UI + APIs+ Batch Jobs | 101+(TBD) | Load | 500 | TBD | 99.995% | TBD |
| SnapPay + Batch Jobs | UI+APIs+ Batch Jobs | 101 (TBD) | Stress | TBD | TBD | 99.995% | TBD |
| SnapPay + Batch Jobs | UI+APIs+ Batch Jobs | 101 (TBD) | Endurance | TBD | TBD | 99.995% | TBD |
| SnapPay + Batch Jobs | UI+APIs+ Batch Jobs | 101 (TBD) | Scalability | TBD | TBD | 99.995% | TBD |
| SnapPay + Batch Jobs | UI+APIs+ Batch Jobs | 101 (TBD) | Failover | TBD | TBD | 99.995% | TBD |

Note – Performance Team to discuss with the Fiserv team to finalize the Individual and overall NFRs including TPS, SLA for each UI, API and Batch job scenarios.

# 7. Workload Modeling Strategy

The workload shall represent the realistic production usage patterns, key business transactions distribution to evaluate the performance, scalability, reliability and resilience of SnapPay platform under expected and peak business usage patterns.

Workloads shall be derived from:

- Production usage patterns

- Business forecasts

- Merchant growth projections

- Peak period expectations

- Transaction type distributions

- Concurrent workload analysis

Workload dimensions:

- Normal Load

- Peak Load

- Stress Load

- Spike Load

- Batch + Online Concurrent Load

Note – The Performance Test and Engineering team shall collaborate with relevant Fiserv stakeholders to prepare the workload model

# 8. Performance Testing Methodology

The SnapPay Performance Team shall follow a structured and iterative approach to validate performance, scalability, resiliency, observability and production readiness of the modernized platform.

Approach in Phases – The performance testing and engineering activities shall be executed through the following phases

Following is the representation of the Performance Testing and Engineering approach.

Performance team along with Fiserv team has to analyze and select the best model which is applicable based on the resource’s availability and the commercials

Approach#1– Performance Testing e2e approach using Azure DevOps CI/CD

Approach#2 – Performance Testing e2e approach using GitHub or Gitlab, Jenkins CI/CD

## Tools

Below are the proposed tools for the Performance Testing, Engineering and Observability. Performance team to discuss with Fiserv and add any additional or observability tool based on the availability.

| Category | Tools |
| --- | --- |
| Platform | Azure |
| CI/CD Orchestration | Azure DevOps, Jenkins |
| Performance Testing | Apache JMeter 5.6.3 |
| Load Generation | Azure VMs. Each LG ~ v8 cores, 16gb RAM |
| Infrastructure Monitoring | Azure Monitor |
| Application Monitoring | Azure Application Insights |
| Log Analytics | Splunk |
| Full-Stack Observability | Dynatrace |
| Visualization and Reporting | Grafana |

Note – During test approach finalization, the performance team shall determine the performance testing tool, load generator requirements, Azure VM sizing, execution timelines, and associated infrastructure costs. SaaS-based solutions such as BlazeMeter may also be evaluated based on scalability, operational requirements, and commercial considerations.

## Observability Strategy

Enable full-stack observability through metrics, logs, traces, and business KPIs to support proactive monitoring, rapid incident resolution, performance optimization, and informed operational decision-making

| Sl. No | Monitoring Area | Tool | Metrics |
| --- | --- | --- | --- |
| 1 | Application Monitoring | Azure Application Insights | Response Time, Throughput, Error Rate and Exceptions |
| 2 | Infrastructure Monitoring | Azure Monitor, DynaTrace | CPU, Memory, Disk and Network |
| 3 | Database Monitoring | Azure Log Analytics | Query Performance, Wait Statistics, Blocking, Deadlocks and active connections |
| 4 | Distributed Tracing | Open Telemetry | Transaction Journey, Service Dependencies, External Calls and Provider Integrations |
| 5 | Business Monitoring | Grafana | Payment Success Rate, ACH Success Rate, Merchant Transactions and Business KPIs |
| 6 | Dashboard and Visualization | Grafana | Executive Dashboards |
| 7 | Log Analytics | Splunk | Logs, Events |

# 9. Test Environment

A dedicated Performance environment, i.e., Production like in terms of Infrastructure sizing and capacity, volume, Application deployment and configuration, Integration endpoints like payment gateways availability and mock services to be developed, configured and deployed for Payment gateway external systems like Canada EFT, BluePay, CardConnect and CommerceHub, Database configuration and connectivity, Environment stability, User access and permissions.

The Performance Test Engineering team shall collaborate with relevant Fiserv stakeholders to ensure that the provided environment readiness through verification and validation.

# 10. Test Data Strategy

Test data requirements shall be identified for each Key Business Transaction (KBT) and performance test cycle to ensure realistic workload simulation, accurate performance results, and repeatable execution.

The Performance Test Engineering team shall collaborate with Business SMEs, Product Owners, Development, QA, Database, and Operations teams to assess existing datasets and identify additional test data requirements.

The test data strategy may include:

- Existing lower-environment datasets

- Production-like datasets (where available)

- Masked production datasets

- Synthetic test data

- High-volume transaction datasets

- Unique datasets for concurrent user execution

- Integration-specific datasets

- Data required for long running and high-volume test scenarios

Depending on the test objectives and test type (Load, Stress, Spike, Endurance, Scalability, and Failover Testing), test data may be sourced, cloned, masked, generated, or provisioned through automated processes.

Wherever feasible, the Performance Test Engineering team shall automate test data creation, provisioning, refresh, and maintenance activities to improve execution efficiency, repeatability, and overall test readiness.

# 11. Performance Test Types

The following test types will assess the platform's readiness, scalability, resilience, and operational performance

## Comparison Testing

Validate and compare the performance characteristics of the modernized SnapPay platform against the existing platform using the same APIs, workloads, and test conditions

Expected Outcome – Identify performance improvements, regressions, scalability benefits, resource optimization, and architectural gains achieved through modernization

Note: Fiserv Performance Team to provide the APIs, performance test suite, data sets knowledge to be executed against the new environment

## Load Testing

Validate system performance and stability under expected business workloads and user concurrency

Expected Outcome – Validate SLA compliance under expected business load.

Workload Pattern –

| Test Type | Ramp-Up | Steady State | Ramp-Down | Duration |
| --- | --- | --- | --- | --- |
| Load Testing | 15 min | 60 min | 15 min | 60 min |

Note: Illustration of Load Testing pattern generated through the JMeter or any approved tool.

## Stress Testing

Evaluate system behavior beyond expected capacity to identify bottlenecks, breaking points, and recovery characteristics

Expected Outcome – Identify saturation points and system breaking thresholds.

Workload Pattern –

| Test Type | Base Users | 3x Increased Users | Duration |
| --- | --- | --- | --- |
| Stress Testing | 2000 | Up to 6000 | 90 min |

Note: Illustration of Stress Testing pattern generated through the JMeter or any approved tool.

## Spike Testing

Assess system responsiveness and stability during sudden and significant increases or decreases in workload

Expected Outcome – Validate elasticity and recovery from sudden workload surges.

Workload Pattern –

| Test Type | Base Users | Spike at hours | Spike Duration | Test Duration |
| --- | --- | --- | --- | --- |
| Spike Testing | 2000 | Up to 5000 | 10 min | 60 min |

Note: Illustration of Spike Testing pattern generated through the JMeter or any approved tool.

## Scalability Testing

Evaluate the application's ability to scale efficiently as workload increases and determine whether system resources can support future business growth

Expected Outcome – Verify that application performance remains within defined service levels as workload and resource capacity increase incrementally.

Workload Pattern –

| Test Type | Initial Users | Increment pattern | Spike Duration | Total Users | Test Duration |
| --- | --- | --- | --- | --- | --- |
| Scalability Testing | 1000 | 1000 users every 5 min | 15 min | 5000 users | 1.5 hours |

Note: Illustration of Scalability Testing pattern generated through the JMeter or any approved tool.

## Endurance Testing

Verify system stability, resource utilization, and performance consistency over extended periods of sustained load

Expected Outcome – Detect memory leaks, resource exhaustion, and long-term degradation.

Workload Pattern –

| Test Type | Ramp-Up | Steady State Duration | Ramp-Down | Total Users | Test Duration |
| --- | --- | --- | --- | --- | --- |
| Endurance Testing | 30 min | 12 hours | 30 min | 2000 users | 12 hours |

Note: Illustration of Endurance Testing pattern generated through the JMeter or any approved tool.

## Failover Testing

Verify business continuity and system recovery during infrastructure, application, or service failures

Expected Outcome – Validate recovery time and uninterrupted business processing.

Workload Pattern –

| Test Type | Ramp-Up | Steady State Duration | Ramp-Down | Failover Event | Test Duration |
| --- | --- | --- | --- | --- | --- |
| Failover Testing | 15 min | 60 min | 15 min | 45 min | 90 min |

Note: Illustration of Failover Testing pattern generated through the JMeter or any approved tool.

Failover event simulated at the 45th minute by intentionally disrupting a critical component (Application Server, API Service, Database Node, AKS Node, or Network Path) to validate recovery and business continuity.

# 12. Defect Management

Performance defects identified during testing shall be logged, prioritized, tracked, and resolved based on severity and business impact. Regular defect triage meetings will be conducted to review progress, assign ownership, and validate fixes. All critical and high-severity performance defects must be resolved or formally accepted before production readiness approval.

Defect Severity Matrix

| Severity | Description |
| --- | --- |
| Sev-1 (Critical) | System outage, application crash, severe performance degradation, business-critical transaction failure |
| Sev-2 (High) | Significant SLA breach impacting multiple virtual users or key business functions |
| Sev-3 (Medium) | Performance issue impacting limited functionality with available workaround |
| Sev-4 (Low) | Minor performance observations or improvement recommendations |

# 13. Application Framework Overview

SnapPay is a payment processing platform used by businesses and government agencies to accept payments (credit card, debit card, ACH/bank transfers) and manage invoices. The platform has been in operation for 12 years (2014–2026) and continues to undergo modernization.

SnapPay Application Framework –

Note – Above application framework is illustration purpose only which is still in draft version. Performance team to connect with Fiserv and Coforge architecture team for better understanding of the architecture.

# 14. Major Milestones

Please find the complete test schedule for various phases of Performance Testing below.

| S. No | Testing Phase | Activities | Efforts In Days | Target date |  | Comments |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Start Date | End Date |  |
| 1 | Discovery Phase | NFR gathering, review and finalization |  |  |  |  |
| 2 | Test Strategy review and update | Test Strategy review with architecture Performance scope |  |  |  |  |
| 3 | Script Preparation | All in-scope scripts preparation for GUI, API and Batches (if required) |  |  |  |  |
|  |  | Script verification and Validation |  |  |  |  |
|  |  | Script finalization and pilot run |  |  |  |  |
| 4 | Data Setup | Co-ordination with the development team/QA Team to get the necessary data. |  |  |  |  |
|  |  | Automation of end-to-end test data preparation |  |  |  |  |
| 5 | Performance test Executions | Workload modeling |  |  |  |  |
|  |  | Scenario Preparation in JMeter |  |  |  |  |
|  |  | Test Execution – Dry Runs |  |  |  |  |
|  |  | Actual test executions Load, Stress and Endurance as per scope |  |  |  |  |
| 6 | Monitoring | APM tool setup, configure Dynatrace, Azure App Insights and Grafana |  |  |  |  |
|  |  | Pilot execution to ensure required metrics are captured |  |  |  |  |
| 7 | Report Preparation | Prepare report for each executed test and upload to the central repository |  |  |  |  |
| 8 | Analysis & Recommendations | Results Analysis |  |  |  |  |
| 9 | Test Results Preparation | Summary and Test Completion Report will be published |  |  |  |  |
| 10 | Walkthrough and Approval | Provide walkthrough of the Performance Test Executive summary report and get the approval |  |  |  |  |

Note – Performance team would discuss with the Project team and update the timelines aligning with the project timelines.

# 15. Entry Criteria

Ensure all prerequisites, environments, test data, monitoring, and dependencies are available and validated before performance testing begins

- Environment available

- Monitoring enabled

- Test data available

- Functional testing completed

- Critical defects resolved

- Integrations available

- Required application, database, infrastructure, and monitoring access provisions.

# 16. Exit Criteria

Confirm performance objectives, service level targets, and readiness criteria have been successfully achieved and validated

- Performance objectives achieved

- SLA targets achieved, API latency remains below 2 seconds

- Active-active failover validated

- No Sev-1 performance risks remain

- Observability goals achieved

- Executive approval obtained

# 17. Key Assumptions

Following are the key Assumptions for the SnapPay application

Assumptions

All Performance test scenarios related to UI and API to be finalized prior to test scripts preparation

Workload model for UI and API has to be finalized before start of the test executions

NFRs w.r.t to TPS and SLA to be finalized and signed off before start of the test executions

Production like Performance Test environment to be made available before start of the scripting phase

Production forecasts for the workflows and APIs to be provided to work and finalize the workload model

Performance testing tools and engineering tools JMeter, Azure monitoring, App Insights, Grafana, Splunk, CI/CD to be made available

Any required stubs/drivers will be made available for Performance testing

Any Captcha/OTPs/MFAs will be disabled for Performance Testing or appropriate workarounds will be made available

Batch Jobs configuration to be done at the time of environment setup

# 18. Dependencies

Following are the few Dependencies for the SnapPay application

Dependencies

Regression Performance test suite to be provided to the Coforge performance team by Fiserv Performance Engineering team

Relevant test data to be provided to the Coforge Performance team

Access to be provided to the Performance test environment and Application under test

Access to the Performance testing tool JMeter, Performance monitoring tool Azure monitoring, App Insights, Grafana, Splunk

Mock services to be set up for the payment gateway

Azure Load Generator VMs to be made available before start of the execution or environment setup

# 19. Risks and Mitigation

Following are few Risks and Mitigation for SnapPay application

| Risks | Mitigation |
| --- | --- |
| Delayed environment availability which might impact planned executions and cause slippages | Secure environment timelines and track through project team |
| Testing of Payment gateway services like Card Connect, Card X, Telecheck, BluePay, CommerceHub, Money Network, SlopePay, Bolt and Paypoint | Mock services to be set up, chaos testing to be performed to understand the throttling |
| Third-party throttling | After the smoke testing, ensure that one round of testing to be performed to understand the external or third-party throttling |
| Environment instability can cause false failures and inconsistent results | Ensure that the AUT and the infrastructure should be stable |
| Unclear or evolving NFRs | In Discover phase NFRs to be discussed with Fiserv and Coforge business, Architects team and finalize |

# 20. RACI Matrix

The RACI matrix defines the roles and responsibilities of all stakeholders involved in the Performance Testing lifecycle.

RACI matrix attached

Note – Once the Performance Test team gets onboarded, need to discuss with Project team and Fiserv team to understand the teams involved and their roles and responsibilities. Update the document accordingly.

# 21. Effort Estimation

The Performance Testing activities will cover planning, workload modelling, scripting, environment validation, test data preparation, test data end-to-end automation, test execution, performance results analysis, defect reporting, results preparation, reporting and executive summary preparation, including stakeholder’s walkthrough of performance test results in accordance with the efforts estimates provided below.

Note – Effort estimates are indicative and will be revisited jointly with the Project and Fiserv teams once the Performance Testing team is onboarded and the scope and timelines are finalized

# 22. Performance Test Deliverables

- Performance Test Strategy

- Performance Test Plan

- Performance Testing Approach

- Performance Test Scripts

- Performance Test Results and Metrics

- Analysis and Recommendations

- Walkthrough and Review Sessions

- Final Closure metrics

# 23. Appendices

- Contact Matrix

  - TBD, finalized Contact Matrix document link to be updated here

- Performance Architecture

  - TBD, finalized Performance Architecture link to be updated here

- Solution Architecture

  - TBD, finalized Solution Architecture link to be updated here