## Slide 1: Performance Test Plan for 1.5 FMR Release API & GUI
20th Nov 2024

## Slide 2
Objective & Feature Details
Architecture Diagram
Pre-requisites and Tools
Dependencies
NFRs and In-scope Scenarios
Volume Details (API, GUI & ETL)
Overall Execution Summary for API and GUI
API Goals
  Goal#1 – All in-scope Scenario except report generation
  Goal#2 – HCP & PwD report generation (only)
GUI Goals
  Goal#1 – All in-scope Scenario except Report Generation (PWD)
  Goal#2 – PWD report generation only
  Goal#3 – All in-scope Scenario
List of Functionalities and Architectural changes
PT Environment Details
Table of Contents

## Slide 3
Objective:
For FMR release execute the below agreed Load tests for HCP and PwD scenarios to understand the overall systems behavior, stability and responsiveness of the API & GUI performance for an application. Also, ensure that per NFR requirements, all the in-scope scenarios for HCP and PwD meet the targeted SLAs, server health is within the threshold limit
1.5 FMR In-scope List of Features:
Objective & Feature Details
Feature Number | Year & Quarter | Type of Feature | Description | Status
INSIGHT-595 | 2024 & Q4 | API | Performance team will discover all the identified workflows (Navigations, search, invitations) in Q3, and scripting and executions will be performed to identify the issues before Q4 that needs to be addressed. | Completed
INSIGHT-476 | 2024 & Q4 | API | Performance team worked with Azure DevOps team to created the azure pipeline for report generation load test automatically and successfully implemented on the same | Completed
INSIGHT-477 | 2024 & Q4 | API | All in-scope scenario scripting completed in QA environment and validation completed. Waiting for PF environment to be available to migrate all the scripts from QA to new PF environment along with the validations | In-Progress
INSIGHT-699 | 2024 & Q4 | API | Waiting for PF environment to be available to complete all in-scope scenarios as per the list of JIRA stories | In-Progress
INSIGH-384 | 2024 & Q4 | API | Architecture Benchmark - Cloud ETL <<Need description from Suresh>> | In-Progress
INSIGHT-723 | 2024 & Q4 | GUI | Performance team will be creating scripts in PF environment for all the in-scope scenarios and validate the same. Once all scripts completed, we will be executing smoke test to make sure all scripts are working as expected. | To-Do
INSIGHT-715 | 2025 & Q1 | GUI | Performance team will be executing all in-scope scenarios based on the Data Model volume numbers along with the types of scenarios. PwD – 50,000; HCP – 3500 & Clinic - 500 | To-Do

## Slide 4
Architecture Diagram

## Slide 5
Pre-requisites and Tools
As part of 1.5 FMR release activities, the below activities needs to completed in order to start performance testing activities
Ensure that 1.5 code is being deployed into Performance environment
  Okta to be mocked in Performance environment
  OQ process is completed
  List all the new functionalities which are being deployed and available for testing
Per WLM with addition of buffer on the volume. Following users to be created in the system before start of the executions.
  Please refer to section 1.3 1.5 Volumes for the volume details
Below steps to be followed to load 50,000 PWD
  50,000 CIDs to be created by Cloud and share with Perf team
  Perf team to inject 50,000 CIDs to Performance environment using user injection scripts provided by BE team
  Cloud team to load historical data of 90 days for 50,000 CID
  Once the historical data is loaded, Cloud team to load 2 weeks of data into the system. Provided the dates to update.
Ensure 24hrs ETL process is working fine in Performance environment
Ensure the RDP machine is setup with JMeter and good to execute the performance runs
PT Team to prepare the performance test scripts with all assertions, error handling, transaction controller etc., for all the identified / in-scope scenarios
PT Team to prepare the script / identify the easy way to capture the bearer tokens, Patient ID URLs to form the proper end points and load them the test data file i.e., .csv and configure in JMeter
Once all scripts are completed, PT Team to run the dry run test for 1 hour to ensure all scripts are working fine without any issues and able to achieve the TPS as per the requirement
PT Team to confirm that they are able to access the servers to be monitored from Azure and good for the execution

## Slide 6
Dependencies
Sl. No. | Dependency | Owner | Comments
1 | PF environment availability | DevOps Team | 
3 | GUI Mock Okta setup into PF environment | Dev Team | 
4 | MFA Disable for all the users | QA Team | 
5 | User Creation for HCP & PwD applications | Perf Team | 
6 | Historical data for 90 days & weekly insight data for two weeks | Cloud Team | 
7 | Performance Bottlenecks | Dev Team | 
8 | Datadog setup for monitoring the server-side metrics | SRE Team | 

## Slide 7
S. No. | Application Name | Current Volume | Buffer (%) | Buffer Volume | Total Volume (Round off) (Current + Buffer Volume)
1 | PwD | 22500 | 122% | 27450 | 50000
2 | HCP | 1575 | 122% | 1922 | 3500
3 | Clinic | 225 | 122% | 274 | 500
Volume Details (API, GUI & ETL)
Total Volume Details (API and GUI)
Total ETL Volume process
User Creation – Unique data (Overall)
S. No. | Process Type | No. of hours | Expected Volume
1 | ETL | 24 | 50000
S. No. | HCP | PwD
1 | 3550 | 50100

## Slide 8
NFRs and In-scope Scenarios
NFRs and In-Scope scenario - Following are the scenarios which will be tested using both API and GUI
Scenario | Application Name | No. of users | Transactions per sec (TPS) | Transactions per Minute (TPM) | Response Time (in sec)
Report generation with 90 & 14 days | HCP | 786 | 0.22 | 13.1 | <20
Report generation with 90 & 14 days | PwD | 3,125 | 0.87 | 52.08 | <20
Insight generation Insights - Schedule Every Sunday at 1am EST | PwD | n/a | n/a | n/a | 4 hours
Navigation (landing page - patient directory) | HCP | 828 | 0.23 | 13.80 | <5
Search patient with name to generate the report | HCP |  |  |  | 
HCP Invite to PwD Invite Patient (Enter details and click on Invite) | HCP | 198 | 0.06 | 3.30 | <5
Staff navigation (Go to staff directory) | HCP | 2,800 | 0.78 | 46.67 | <5
Staff navigation (Go to pending staff) | HCP |  |  |  | 
Staff navigation (Approve / Deny a staff) | HCP | 2 | 0.0003 | 0.02 | <5
Staff navigation (Staff Count) | HCP | TBD | (?) | (?) | (?)
Patient navigation (Go to pending patient) | HCP | TBD | (?) | (?) | (?)
Patient navigation (Approve / Deny a patient) | HCP | 41 | 0.01 | 0.69 | <5
Patient navigation (Patient count) | HCP | TBD | (?) | (?) | (?)
Patient navigation (goto help and click on IFU ) | HCP | 251 | 0.28 | 16.70 | <5
Patient navigation (Landing Page OP5 Insights) | PwD | 5,000 | 5.56 | 333.3 | <5
Select any week |  |  |  |  | 
After Bolus Highs, click any week |  |  |  |  | 
Morning Highs |  |  |  |  | 
Afternoon Highs |  |  |  |  | 
Evening Highs |  |  |  |  | 
Largest Clinics | HCP | 10 | 0.002 | 0.17 | <20

## Slide 9
Overall Execution Summary for API and GUI
API Test Execution Plan
# | Description | Goals | Type of Test | No. of Cycles | Execution Timelines |  | No. of days
 |  |  |  |  | Start Date | End Date | 
1 | All in-scope scenarios for HCP & PwD except Report Generation scenarios. (Refer slide 4 - 1.2 NFRs and In-Scope scenarios) (Including re-execution timelines) | Load Test - Achieve targeted users and TPS Stress Test - Identify the breakpoint | Load Test Stress Test | Load Test – 1 Stress Test – 1 | 2nd Dec 2024 | 20th Dec 2024 | 15 days
2 | Generate report for 90, 14, 7 days (Equal distribution of report length) for HCP and PwD scenarios. | To Achieve targeted users and TPS | Load Test | 10 | 23rd Dec 2024 | 10th Jan 2025 | 14 days
GUI Test Execution Plan
# | Description | Goals | Type of Test | No. of Cycles | Execution Timelines |  | No. of days
 |  |  |  |  | Start Date | End Date | 
1 | All in-scope scenarios for HCP & PwD (NFRs and In-Scope scenarios) Note: Generate report with equal distribution (Including re-execution timelines) | Load Test - Achieve targeted users and TPS Stress Test - Identify the breakpoint | Load Test Stress Test Scalability | Load Test – 1 Stress Test – 1 Scalability Test - 3 | 2nd Jan 2025 | 31st Jan 2024 | 21 days
1 | Generate report for 90, 14, 7 days (Equal distribution of report length) for HCP and PwD scenarios. | To identify max no. of concurrent users | Scalability | 8 | 3rd Feb 2025 | 21st Feb 2025 | 15 days
3 | All in-scope scenarios for HCP & PwD (NFRs and In-Scope scenarios) Note: Generate report with equal distribution | Sustainability of user's responsiveness and consistency in the TPS | Endurance Test (Optional) | 1 | 24th Feb 2025 | 28th Feb 2025 | 5 days
Note - Above mentioned timelines are subject to availability of the environment, completion of the scripts, creation of the test data and closure of all pre-requisites mentioned in below table NFRs and In-Scope scenarios

## Slide 10
100 Users
6 sec
6 sec
6 sec
100 users will ramp up in every 6 sec until user count reaches 13,041 Users
100 Users
6 sec
100 users will ramp down in every 6 sec until user count reaches 0 Users
100 Users
100 Users
100 Users
6 sec
6 sec
Steady State
User Ramp Down Phase
It takes about 14 minutes to ramp up all 13,041 users onto the system
Test will run for 1 hour with 13,041 concurrent users
It takes about 14 minutes to ramp down all 13,041 users from the system
Goal#1 – Load Test sample pattern
1 hour
100 Users
100 Users
User Ramp up Phase
6 sec
26082 Users
52164 Users
104328 Users
Goal#1 – Stress Test sample pattern
Stress Test Total Duration would be 1hr (Increase 2x no of users on every 15 min duration to identify the system / application breakdown point
API Goals (Continue…)
Goal#1 – All in-scope Scenario except Report generation
The Objective is to ensure that your system will generate accurate, efficient, and reliable report while performing consistently is to meet the agreed response time SLA for all in-scope scenarios with various workloads without any errors or agreed % of errors. Also, ensuring that health of the servers should be in good condition or within the threshold limits
# | Type of Test | Scenario Details | No. of Cycles | Total No. of Users | Total Duration
1 | Load Test | All scenarios which are listed on the above table NFRs and In-Scope scenarios | 1 | HCP – 4,916 & PwD – 8,125 [Total: 13041] | 1 Hr.
2 | Stress Test | All scenarios which are listed on the above table NFRs and In-Scope scenarios (2x Load) | 1 | 13,041 * 2 = 26,082 | 1 Hr.
13041 Users
Notes: Ok but Remove sheet and add new slide with all list of scenarios, move to appendix

## Slide 11
API Goals
The Objective is to ensure that your system will generate accurate, efficient, and reliable report while performing consistently is to meet the agreed response time SLA for the report generation scenarios with various workloads without any errors or agreed % of errors. Also, ensuring that health of the servers should be in good condition or within the threshold limits
# | Test Scenario | No. of Users | Transaction per second (TPS) | Transaction per Minute (TPM) | No. of Transaction per hour | Response Time SLA’s
1 | Scenario 1a - Equal HCP Report Generation Day, hour, minute | 88 | 0.02 | 1.5 | 88 | <20 sec
2 | Scenario 1b - Equal HCP Report Generation throughout the day | 78 | 0.02 | 1.3 | 78 | <20 sec
3 | Scenario 2 - HCP Report Generation at peak periods /chunks of the day | 59 | 0.2 | 11.80 | 59 | <20 sec
4 | Scenario 1b+2: 80% of clinics generating equally; 20% generating in chunks - worst case - when they land on the | 786 | 0.22 | 13.1 | 786 | <20 sec
5 | Scenario 3 - HCP Report Generation at the start of the day - first hour | 59 | 1 | 3.95 | 59 | <20 sec
Goal#2 HCP & PwD Report Generation
# | Test Scenario | No. of Users | Transaction per second (TPS) | Transaction per Minute (TPM) | No. of Transaction per hour | Response Time SLA’s
1 | Scenario 4 - PwD runs the report before they go to their appointment, equal distribution (M-F, 8 hours) | 40 | 0.01 | 0.8 | 40 | <20 sec
2 | Scenario 1b+2+4: Number of per minute by HCP and PwD through M-F | 173 | 0.05 | 2.9 | 173 | <20 sec
3 | Scenario 6a - PwD runs the report in first 15 mins after they get their text message | 84 | 1.4 | 5.6 | 84 | <20 sec
4 | Scenario 6b - PwD runs the report in first 60 mins after they get their Sunday text message | 3,125 | 0.9 | 52 | 3125 | <20 sec
5 | Scenario 6d - Some PwDs run the report in first 15 mins after they get their Sunday text message at 10am ET | 1,562 | 1.73 | 104 | 1562 | <20 sec
HCP
PwD

## Slide 12
Goal#1 – All in-scope Scenarios except Report Generation
Load Test is to measure the system behaves when multiple users accessing the application simultaneously.
Stress Test is to evaluates how a system or individual performs under extreme conditions to identify breaking points or weaknesses.
GUI Goals (Continue…)
# | Type of Test | Scenario Details | No. of Cycles | Total No. of Users | Duration
1 | Load Test | All in-scope scenarios | 1 | HCP – 4,916 & PwD – 8,125 = 13,041 | 1.5 Hr.
2 | Load Test | All scenarios except report generation 90, 14 and 7 days | 1 | HCP – 4,916 & PwD – 8,125 = 13,041 | 1.5 Hr.
3 | Stress Test | All scenarios except report generation 90 days 2x every 15 min | 1 | 13,041 *2 = 26,082 | 1 Hr.
4 | Scalability Test | All scenarios except report generation 90 days. Benchmark the no. of users until identify the breaking point | 3 | HCP – 4,916 & PwD – 8,125 = 13,041 Note – Numbers to be adjusted based on 1st test | 1 Hr.
100 Users
6 sec
6 sec
6 sec
100 users will ramp up in every 6 sec until user count reaches 13,041 Users
100 Users
6 sec
100 users will ramp down in every 6 sec until user count reaches 0 Users
100 Users
100 Users
100 Users
6 sec
6 sec
Steady State
User Ramp Down Phase
It takes about 14 minutes to ramp up all 13,263 users onto the system
Test will run for 1 hour with 13,263 concurrent users
It takes about 14 minutes to ramp down all 13,263 users from the system
Goal#2 – Load Test sample pattern
1 hour
100 Users
100 Users
User Ramp up Phase
6 sec
13,041 Users
26,082 Users
104,328 Users
Goal#2 – Stress Test sample pattern
Stress Test Total Duration would be 1hr (Increase 2x no of users on every 15 min duration to identify the system / application breakdown point
52,164 Users

## Slide 13
Goal#2 – GUI based performance testing with user base using PWD report generation only
Scalability test is to measures performance of a system when the number of user requests are scaled up or down.
GUI Goals
# | Scenario | Type of Test | Total No. of Users
1 | Report generation with 90-, 14- and 7-days report with users' equal distribution | Scalability Test 1 | 50,000
2 | Report generation with 90-, 14- and 7-days report with users' equal distribution | Scalability Test 2 | 40,000
3 | Report generation with 90-, 14- and 7-days report with users' equal distribution | Scalability Test 3 | 30,000
4 | Report generation with 90-, 14- and 7-days report with users' equal distribution | Scalability Test 4 | 20,000
5 | Report generation with 90-, 14- and 7-days report with users' equal distribution | Scalability Test 5 | 10,000
6 | Report generation with 90-, 14- and 7-days report with users' equal distribution | Scalability Test 6 | 5,000
7 | Report generation with 90-, 14- and 7-days report with users' equal distribution | Scalability Test 7 | 1,000
8 | Report generation with 90-, 14- and 7-days report with users' equal distribution | Scalability Test 8 | 500
Chart: GUI Goal#1 - PwD Report Generation
| Scalability Test 1 | Scalability Test 2 | Scalability Test 3 | Scalability Test 4 | Scalability Test 5 | Scalability Test 6 | Scalability Test 7 | Scalability Test 8
Total No. of Users | 50000 | 40000 | 30000 | 20000 | 10000 | 5000 | 1000 | 500
Login as OP5 user
2
3
Home Page
1
4
5
Logout
Navigate to Menu and select Download Physician Report
PwD
PWD NAVIGATION FLOW
90, 14 & 7 days
Notes: Ok but Remove sheet and add new slide with all list of scenarios, move to appendix

## Slide 14
GUI Goals (Continue…)
Goal#3 – All in-scope Scenario except Report generation
Endurance Test is to measures how long a system or individual can sustain performance over time, often under normal or moderately challenging conditions.
# | Type of Test | Scenario Details | No. of Cycles | Total No. of Users | Duration
1 | Endurance Test (Optional) | All in-scope scenarios | 1 | HCP – 4,916 & PwD – 8,125 = 13,041 [Average of 6,521 Users] | 4 Hrs.
100 Users
12 sec
12 sec
12 sec
100 users will ramp up in every 6 sec until user count reaches 6,521 Users
100 Users
12 sec
100 users will ramp down in every 6 sec until user count reaches 0 Users
100 Users
100 Users
100 Users
100 Users
12 sec
12 sec
Steady State
User Ramp Down Phase
It takes about 13 minutes to ramp up all 6,521 users onto the system
Test will run for 4 hour with 6,521 concurrent users
It takes about 13 minutes to ramp down all 6,521 users from the system
User Ramp up Phase
100 Users
100 Users
12 sec

## Slide 15
List of Functionalities and Architectural changes
Architectural changes
New Hybrid ETL method
Application Functionalities
Addition of automated basal rates to the reports
Addition of Libre 2 support - completed and deployed to 1.5 FMR
Addition of Manual Basal rate on the reports
IBF processing enhancements
Accommodate users with no CGM data (changing how we calculate reports)
Enhancement to Weekly Insights Calculations
Below are the list of features which are expected to be available, deployed, tested in Performance environment before start of the In-Scope performance test executions.

## Slide 16
PT Environment Details
Server specifications
# | Resource Name | Azure Service Name | Container count | Resource Group Location | OS | App Service Tier | DB Tier | No. of Servers | Scale instance | LB | No. of VCPUs | Memory allocation (GB) | Region
1 | HCP App Server | app-wus-be-hcp-gibraltar-pf | NA | rg-wus-infra-Gibraltar-pf | Linux | Premium V3 | NA | 1 | 30 | No | 4 | 16 | West US
2 | PWD App Server | app-wus-be-pwd-gibraltar-pf | NA | rg-wus-infra-gibraltar-pf | Linux | Premium V3 (P2V3) | NA | 1 | 30 | No | 4 | 16 | West US
3 | PDF App Services | app-wus-be-pdf-hcp-gibraltar-pf | NA | rg-wus-infra-gibraltar-pf | Linux | Premium V3 (P2V3) | NA | 1 | 30 | No | 4 | 16 | West US
4 | DMS DB | psql-wus-gibraltar-pf | NA | rg-wus-infra-gibraltar-pf | NA | NA | Gen Purpose 4v | 1 |  | No | 4 | 20 (5 GB Per Vcore | West US
5 | Container Group | etl-cloud-api-hcp-pwddatalake-pf | 8 | rg-wus-infra-Gibraltar-pf | NA | NA | NA | 1 |  | No | 4 | 16 | West US
6 |  | etl-cloud-api-hcp-pwddatamart-pf | 10 | rg-wus-infra-Gibraltar-pf | NA | NA | NA | 1 |  | No | 4 | NA | West US

## Slide 17: Thank you!

## Slide 18
Appendix

## Slide 19
Perf Test Plan
Performance Test Plan Rel 1.5 FMR 2024'Q4 and 2025'Q1 - DGB Gibraltar - Confluence
Data Model Sheet
Performance Data Models.xlsx
Documents Links

## Slide 20
Objective:
For FMR release execute the below agreed Load tests for HCP and PwD scenarios to understand the overall systems behavior, stability and responsiveness of the API & GUI performance for an application. Also, ensure that per NFR requirements, all the in-scope scenarios for HCP and PwD meet the targeted SLAs, server health is within the threshold limit
1.5 FMR In-scope Features List
Objective & Feature Details
INSIGHT-595 – 2024Q4
PREP for Performance Test for Discover Workflows (navigation, search, invitation)- APIs only [Completed]
INSIGHT-476 – 2024Q4
FMR Performance Test Prep: Discover Report and Insight Generation Workflows (Part 1) [Completed]
INSIGHT-477 – 2024Q4
INSIGHT-699 – 2024Q4
FMR Performance Test for Discover Report and Insight Generation Workflows (Part 2) - APIs only [In-Progress]
INSIGHT-384 – 2024Q4
Architecture Benchmark - Cloud ETL - APIs only [In-Progress]
INSIGHT-723 – 2025Q1
Performance Testing: Preparation for GUI testing for PwD and HCP [To-Do]
INSIGHT-715 – 2025Q1
GUI scenarios Performance Testing for HCP and PwD applications [In-progress]
FMR Performance Test for Discover Report and Insight Generation Workflows (Part 2) - APIs only [To-Do]